**DEPLOYMENT PLAN – Group 2**

**Training Users**

* Describe accessibility of users
  + Admin
  + All user will need to create an account if they wish to play the game, make post and reviews of specific park pages.
* List Support Services
  + Forgot username/password
  + Create a user guide to describe
    - Navigating through the website
    - How to donate
    - Describe how to leave comments and reviews
    - Describe how to access different parks within different states
    - Describe the Natty.Go gameplay.
      * APK file will need to be downloaded for game
  + Set up a Helpdesk line

**Installation**

* Deploy the website.
* Ensure that all stored information and accounts are protected.
* Ensure that the server is communicating properly and securely.
* Ensure that appropriate accessibility for admin and users are created.
* Ensure any form of payment processing work correctly.
* Ensure that payment processes are secure.
* Check that the video game properly downloads and operates off the site.
* Ensure website and features function properly on mobile devices.

**Managing and Maintaining**

* Version Control
  + Backup of all version of the site will be saved onto a repository.
  + All versions will also be backed up onto a physical hard drive.
* Maintain Support Services and help desk line by being attentive to all complaints or issues encountered by clients and their users.
* Provide frequent quarterly updates to solve an issues or update and install any current and new features.

**Evolution**

* Since the site is broken up in different compatible repositories, it is easy to backtrack, update and evolve the current deployed product without the threat of losing working versions of the system.
* Having separate repositories allows each portion of the website to be altered without endangering other parts of the website.
* Being able to integrate and update on a solitary bases and a continuous basis ensures product safety.